## Slide 1: Rego University
Improved PPM Process Maturity

## Slide 2: Some Basic Questions
Who has PMO?
How many years?
  <2
  3-5
  >5
What type?
  Project Support
  Business Unit
  Enterprise PMO
  Center of Excellence (COE)
Notes: Wanted to get an idea of what types of PMOs are sitting in the room, so please raise your hands for the following questions

## Slide 3: PM and PPM Defined
Project Management
Application of knowledge, skills, tools & techniques to project activities to meet project requirements
Stakeholders: business owners, sponsors, end users
Stakeholder needs: business requirements, controlling costs & schedule
Project Portfolio Management
Application of knowledge, skills, tools & techniques to a collection (or portfolio) of projects in order to meet needs of an organization’s investment strategy
Stakeholders: financial management, senior executives, stockholders
Stakeholder needs: optimal investment of resources, ROI, strategic alignment
Notes: Both PM and PPM have similar attributes, but they are two distinct set of processes.

## Slide 4: PM and PPM Process Integration
PM Processes
Initiating
Planning
Executing
Closing
Monitoring and Controlling
PPM Processes
Identifying
Categorizing
Evaluating
Selecting
Prioritizing
Balancing
Authorizing
Performance Reporting
Monitoring and Communicating Adjustments
Notes: Integrating project management and project portfolio management allows organizations to select the best portfolio of projects that are aligned with organizational strategic goals, monitor performance and re-prioritize the portfolio as business needs and budgets change.
Before initiating a project, it is critical to create a process for identifying and structuring potential projects, screening them and managing the value from a benefit and cost perspective. Continue to talk about how each set of processes integrate.

## Slide 5: Portfolio Management Maturity: Components
Portfolio Governance
Project Opportunity Assessment
Project Prioritization and Selection
Portfolio and Project Communications Management
Portfolio Performance Management
Portfolio Resource Management
Notes: All of the portfolio management processes represent and make up the components of PPM maturity

## Slide 6: Portfolio Management Maturity Survey
Evaluate and compare your organization's PPM maturity against its peers.
Foundation for an improvement roadmap.
Track improvement over time.
Survey developed by the Center for Business Practices and CA.
Results are based on survey responses from senior-level PPM practitioners.
The high level survey will only take a few minutes to complete.
Notes: We are handing out a survey right now. There are many versions of this survey out there. It was created by Center for Business Practices and CA. Please take a few minutes to answer each question.

## Slide 7: What is Your Portfolio Management Maturity Level?
< 12 = Level 1: Initial Process
12 – 17 = Level 2: Structured Process
18 – 23 = Level 3: Institutionalized Process
24 - 29 = Level 4: Managed
> 29 = Level 5: Optimized
Maturity levels based on Center for Business Practices use of CMMI Maturity Model
Notes: Now add up the score for each answer. The last page of the survey includes the score ranges for each maturity level.
How many of you ended up with less than 12, which is level 1? How about level 2, between 12 – 17, Level 3, between 18-23, Level 4, between 24-29? Did anyone end up with a score of over 29? That is VERY rare.

## Slide 8: State of PPM Research - Maturity Level Across Industries
Percentage of organizations at each level of PPM capability:
» Level 1 —9%
» Level 2 —50%
» Level 3 —25%
» Level 4 —14%
» Level 5 —2%
Notes: PM Solutions is a renowned for cutting edge research including regularly publishing the state of PMOs and PPM. The latest 2013 ‘State of PPM’ tells us a few key indicators that you can measure your organization against. The data was compiled from 495 respondents across more than 10 industries, from all different levels of different organizational size. 73% of respondents were located in North America, with remaining as a cross-section of other continents.

## Slide 9: Tips on Moving to Next Level
PROCESSES FIRST
PPM TOOL SECOND
Target short term and long term improvement goals
  One area, one level at a time
Reassess Project Office role in project portfolio management
Notes: Organizations often get ahead of themselves and start first with implementing a PPM tool with no foundational processes or governance in place and wonder why they aren’t seeing results.

## Slide 10: State of PPM Research -Top Challenges
2003
Getting accurate information on projects
Lack of information on resources
Lack of broad organizational support
2013
Organization has a silo mentality - 49%
Assuring the consistent application of defined processes - 44%
Getting reliable and accurate information on projects - 42%
Notes: Some consistent challenges in the span of 10 years, but now ‘assuring the consistent application of defined processes’ is the second top challenge.

## Slide 11: State of PPM Research – Top Challenges
Where trends are we seeing to address top challenges?
  Training
  Help from the Outside
  Technology
Notes: What are the trends across industries to address these challenges today?
Training- Most organizations (80%) plan to overcome their challenges by improving their current PPM process in-house.
Help from the Outside- Some respondents also report plans to hire an outside consulting firm to help them overcome challenges to implementing an effective PPM process. Level 1 Capable organizations are far more likely to use this approach than those at higher levels of PPM capability.
Technology- Software, while undeniably useful to PPM, has settled into an appropriate level of importance as facilitator rather than keystone. reporting organizations are remarkably free of a “tool-dependent” approach to PPM. Almost half of the organizations surveyed use Microsoft Project (48%) and/or Microsoft Excel or other spreadsheet (49%) to manage their portfolios, which is significantly more than all other software products combined.

## Slide 12: Addressing These Challenges: Improving Engagement and Efficiency
What is Engagement?
Doing the Right Things
IT’s ability to partner with the business to maintain alignment and maximize return from IT investments
What is Efficiency?
Doing Things Right
IT’s ability to make the best use of its people, budgets and assets
Notes: Underlying these challenges is the need to IMPROVE engagement and efficiency. But what is Engagement? and what is Efficiency?
First, Engagement refers to IT’s ability to partner with its customers in the business about how to maintain alignment and to maximize the return from IT investments.
In short: ‘how to do the right things’.
Given that 80% of the typical IT budget is consumed by keeping the lights on, high quality engagement between IT and the business is critical in addressing how to get the greatest return from the 20% the budget that is discretionary.
And what about the 80%? How can you free up money and people working on those Keep the Lights On efforts to do more strategic work?
You can do that through improved Efficiency. What I mean by efficiency is IT’s ability to make best use of its people and financial resources.
In short: ‘how to do things right’.
Given that we are operating in an era of continually challenged IT budgets, outsourcing and consolidation, maximum efficiency - to get the most from each IT dollar - is more critical than ever.
One example of how IT organizations are NOT meeting the needs of the business and performing at peak efficiency is a recent statistic I read that noted 40% of IT investments do not achieve their intended objectives of triple constraints: ON TIME, ON BUDGET, AND ON QUALITY.
So, engagement and efficiency are important to solving some of the critical challenges facing IT organizations.

## Slide 13: Governance through Portfolios
Enables Executives to establish the required governance to engage with the business effectively and to deliver investment results efficiently
  Align with organizational goals, strategies and priorities
  Select the right investments and make the right tradeoffs
  Demonstrate measurable business value
  Involve top management in project portfolio execution
  Communicate effectively with business partners and stakeholders
  Operate in compliance with corporate governance requirements
Requires a holistic view of the entire IT portfolio across the enterprise
  Projects, People, Applications, Assets, Demand, Services

## Slide 14: Become the Center of Excellence
Process and methodology – without bureaucracy or policing
PM and PPM tools repository
Project Manager Mentoring - Staffed by experienced experts
Help Desk providing fast, knowledgeable response to requests
Project Manager development approach and career track
Training strategy and plan

## Slide 15: PPM Benefits
Facilitates IT and business alignment
Enables reasoned investment decisions resulting in the right project mix
Reduces resource conflicts & constraints
Collective management of all projects enabling the identification of tradeoffs
Helping, modifying, slowing, and stopping projects when necessary
Drives project cycle-time down and project performance up
Enables people to succeed

## Slide 16: Tales from the Trenches
People -> Process -> Technology
Crawl -> Walk -> Run: but keep moving
Stakeholder Management
  Executive
  Customers
  Project Managers
  Resource Managers
Measure and Demonstrate Value

## Slide 17
PPM Process Governance
North Shore LIJ Health System
February 2014
Evelyn Franklin
AVP, PMO

## Slide 18: PMO Redesign
In 2012, we initiated an evaluation of our current PMO processes partnering with Rego to assist:
Internal Audits of projects revealed significant gaps and risks based on then current practices.
Reviewed current processes and tools and identified opportunities to implement best practice
Clarity was in place but not implemented in a way that we could successfully manage our large project portfolio
We revamped our methodology, developed new process documentation, training materials and job aids, and re-configured the Project Management functionality within Clarity
Rolled out to our organization phase by phase over 18 months
Internal Audit reviewed our new Project Life Cycle and we have seen vast improvements in subsequent project audit reports

## Slide 19: Our Demand Management Challenge
Projects can be requested by anyone
No prioritization process in place
“Never Say No” philosophy
Regulatory requirements with dictated dates
Project demand exceeding our capacity to deliver
Project interdependencies and “collisions” exist
Very little budget controls in place
i.e. No governance process!!

## Slide 20
Project Metrics THEN
Project Status | 2013
 | Jan
Execution | 188
Forecasted | 93
Initiation | 130
Planning | 83
On Hold | 60
Queued | 361
Scheduled | 5
Grand Total | 920
aka “The Black Hole”

## Slide 21
Hospital & SLL Governance Boards
Approved Request
PRB Review
Project Schedule
Resources
Detailed Budget
Convert to Project
Initial Funding Approved
Fits Strategy
Project Cost SWAG
Project Request to Approval Process
IDEA Cancelled
Schedule Project
Project Request
Dept Head Approves the IDEA
?
N
Site Governance
Service Line Governance
Final Funding
Approval
Notes: Service Now – Live in July.
Requestor to Specifiy department head –
Ideas for real business request
Who approved it, how much funding?
Currently this is verbal (department Head)
Maybe in the fall this will be automated
Department Head Approval, would create an email / notification
Don and Steve are creating governance committees – for Hospital Governance
Feedback loop (pre-prb) currently using tools (combination of business case document) and a governance tool, using the business case categories (patient safety) – Hospital Governance will rate requests
Open question – do we want to hold all idea? (not necessarily)
If YES, then need a feed to Clarity to become an idea?
SNOW form Route to Clarity to create idea after approvals
Need to go back and confirm with hospital governance team after Swag for funding approval

## Slide 22
Project Metrics NOW
Status | 2013 | 2014
 | Jan | Currently
Execution | 188 | 245
Forecasted | 93 | 257
Initiation | 130 | 115
Planning | 83 | 52
On Hold | 60 | 64
Queued | 361 | 0
Scheduled | 5 | 5
Grand Total | 920 | 738
20 % fewer
Planned, budgeted but not yet started
Queue eliminated!

## Slide 23
Example: Collision Management

## Slide 24
PPM Process Maturity
Valecia Dyett, PhD, PMP
February, 2014

## Slide 25: Project Management Maturity Model
TBC

## Slide 26
PMO To-Do List

## Slide 27
Where We Were…
Undefined
Organization
Undefined Roles & Responsibilities
No Processes
No Systems
Fragmented Financials
Information
Improvement
Integration
To provide continuous improvement in these key “I”reas:
Strategic Direction
Client Service Model
Accountability
Centralization of Information
Lesson Learned Review
Tools
Templates
Repeatable Processes
PMO FOCUS

## Slide 28: PMO Identity
Mission
To help TBC make the right business decisions on project opportunities
Vision
Enhance the company’s ability to prioritize opportunities based in strategic fit
Enhance executive’s ability to make fact-based investment decisions
Provide project management process rigor (and flexibility)
Evaluate the portfolio throughout the execution cycle by conduction periodic reviews of ongoing projects and assessing new opportunities
Capturing lessons learned through a feedback process at the close of projects
Value
Drive alignment of project portfolio by business units (BU) to achieve overall business strategy – focusing our resources on the most critical opportunities
Success execution of projects – on time, within budget, to scope
Establish more visibility and accountability across the business groups
Notes: Difference between the bottom two quadrants

## Slide 29: Integration: Client Service Model Through implementation of single point of contact
Business Units
Retail
BA Mgr
Portfolio Mgr
Wholesale
Franchise
IT OPs
PM
BA
PM
PM
PM
BA
BA
BA
Notes: Difference between the bottom two quadrants

## Slide 30
Project management office
Project management processes
Work intake
Project Management & change control
Business analysis Processes
Requirements gathering
Project closure
Vendor selection
Improvement: PMO Processes

## Slide 31: Improvement: Tools & Templates Through development of PM guides/templates and training
PMO Playbook
Project Initiation
Work Intake Process
Solution Review
Business Case
Project Execution
Project Set-up/Planning
Change Control
Status Reporting
Project Close-out
Project Closing Audit
Lessons Learned
Knowledge Repository
Portfolio Management
Project Selection
Prioritization
Resource Management
Training & Certification
Clarity
PMI
IIAB
Software Development
SDLC
Agile/SCRUM

## Slide 32: Information: Project Indicators

## Slide 33: Information: Lessons Learned Through Knowledge Repository
Notes: Difference between the bottom two quadrants

## Slide 34
Information: Accountability Through Ongoing Reviews

## Slide 35: Information: Total Workload
Notes: Difference between the bottom two quadrants

## Slide 36: PMO Roadmap
1st Step
2nd Step
3rd Step
Beyond
PMO Mission/Purpose
Integration w/ Corporate Strategy
Processes - Work Intake, Change Control, Project Closure
Project Management Cadence
Templates & Tools - Requirements Gathering/ Project Management
Knowledge Repository
PM Playbook Training
Executive Portfolio (C)
One-stop Project Management (C)
Financial Integration (C)
Capitalization and Total Workload Portlets (C)
Upgrade to Clarity v13.2
Demand Management (C)
Portfolio Optimization (C)
Workload/Resource Management (C)
Exception Reporting (C)
?
Notes: Difference between the bottom two quadrants

## Slide 37: Project Management Maturity Model
TBC

## Slide 38: Next Steps
Assess your PPM Maturity
Identify your Key Pain Points
Identify an Executive Champion
Enlist and Engage Advocates

## Slide 39: PPCG Can Assist
Rego’s Project and Portfolio Management Consulting Group (PPCG) provides several PPM Process Reengineering and PMO Start-up Offerings
Visit our website for more information:
www.ppcg.net

## Slide 40: Any Questions?

## Slide 41: Appendix
References
“Assess Your PMO Readiness to Achieve IT Efficiency”, CA and Center for Business Practices
“The State of Project Portfolio Management (PPM) 2013”, PM Solutions Research Report
“CA The View from the Top”, CA
“PM Solutions’ Project Portfolio Management Maturity Model,” Center for Business Practices
“The Standard for Portfolio Management- Third Edition,” Project Management Institute
“A Guide to the Project Management Body of Knowledge- Fifth Edition,” Project Management Institute